EXP | ARC  ·  FREE GUIDE

The Residential Extension Guide

Your planning route, the real limits, and the mistakes that get extensions refused.

This is the editable Word version. The PDF and all our other guides are at exparc.co.uk/free-guides

1. Your approval routes

| Route | When it applies | What you submit |
| --- | --- | --- |
| Permitted Development | Many single-storey rear extensions within depth, height and boundary limits | Nothing, though a lawful development certificate is strongly advised |
| Prior Approval | Larger single-storey rear extensions (up to 6m or 8m) | Notification, drawings, neighbour consultation |
| Full Planning | Two-storey, side, front, or anything in a conservation area | Full application with drawings and plans |

2. What trips people up

Earlier extensions eat your allowance. Permitted development is measured against the original house, not the house you bought.

Depth limits differ by house type: roughly 3m detached versus 4m for others under standard rights, and 6m or 8m through prior approval.

Planning permission and Building Regulations are separate approvals. Getting one does not give you the other.

Percentage fees move with your build cost. A fixed written price is the only way to know your number up front.

3. What it costs

Typical UK market ranges, so you can sanity-check any quote you receive.

| What | Typical UK range | Who it is paid to |
| --- | --- | --- |
| Planning drawings | £1,200 – £2,500 | Your drawing practice |
| Full set incl. Building Regs | £2,500 – £5,000 | Your drawing practice |
| Council application fee | £548 (householder, England, from April 2026) | Local authority |
| Structural engineer | £700 – £2,000 | Engineer, where structure changes |
| Measured survey | Up to £450, or £0 with a guided self-survey | Surveyor |

4. How long it takes

| Stage | Typical time |
| --- | --- |
| Free planning-route check | Same working day |
| First draft drawings | 10 working days |
| Revisions until you are happy | Unlimited, usually 1 to 2 rounds |
| Council decision | 6 to 8 weeks from validation |
| Building Regulations set | 1 to 2 weeks after approval |

5. Your checklist

☐  Confirm your route in writing before designing

☐  Check what earlier extensions have used up

☐  Measure boundary distances and ridge heights

☐  Budget for the council fee and a structural engineer

☐  Commission accurate existing drawings

☐  Consider the Party Wall Act if building near a shared wall

☐  Allow 6 to 8 weeks for a decision

6. Questions people ask

Will a rear extension need planning permission?

Often not. Many single-storey rear extensions sit within permitted development, and larger ones can go through prior approval. The only reliable answer is a check against your specific property and its history.

What drawings will I actually receive?

Existing and proposed floor plans, elevations and sections, a site location plan and a block plan, plus a Building Regulations set where the work is structural.

What happens if the council refuses it?

We handle the changes and the resubmission. If any application we submit is refused, you get a 100% refund within 5 days.

Get your free planning-route check

Send your postcode and what you are planning. You get the route in writing, the drawings you need, and one fixed price, usually the same working day. If any application we submit is refused, you get a 100% refund within 5 days.

exparc.co.uk/get-a-quote  ·  info@exparc.co.uk  ·  +44 118 207 2681

General information for UK projects, not planning advice for a specific property. Exp-Arc Limited, company no. 16980239.