EXP | ARC  ·  FREE GUIDE

The Planning Permission Guide

Routes, timescales, and what actually gets applications approved.

This is the editable Word version. The PDF and all our other guides are at exparc.co.uk/free-guides

1. Your approval routes

| Route | When it applies | What you submit |
| --- | --- | --- |
| Permitted Development | Works within nationally set limits | Lawful development certificate advised |
| Prior Approval | Larger rear extensions and some change of use | Notification with drawings and consultation |
| Full Planning | Anything beyond permitted limits or in sensitive locations | Full application, drawings, statements |

2. What trips people up

Around 88% of householder applications are approved nationally. Preparation, not luck, is the difference.

Assuming the wrong route is the most common early mistake, and the most expensive one to correct.

Expect roughly 8 weeks from validation, plus design time before that.

A refusal is not the end. Revised submissions and appeals succeed regularly.

3. What it costs

Typical UK market ranges, so you can sanity-check any quote you receive.

| What | Typical UK range | Who it is paid to |
| --- | --- | --- |
| Planning drawings | £1,200 – £2,500 | Your drawing practice |
| Full set incl. Building Regs | £2,500 – £5,000 | Your drawing practice |
| Council application fee | £548 (householder, England, from April 2026) | Local authority |
| Structural engineer | £700 – £2,000 | Engineer, where structure changes |
| Measured survey | Up to £450, or £0 with a guided self-survey | Surveyor |

4. How long it takes

| Stage | Typical time |
| --- | --- |
| Free planning-route check | Same working day |
| First draft drawings | 10 working days |
| Revisions until you are happy | Unlimited, usually 1 to 2 rounds |
| Council decision | 6 to 8 weeks from validation |
| Building Regulations set | 1 to 2 weeks after approval |

5. Your checklist

☐  Get the route confirmed in writing

☐  Prepare accurate existing drawings

☐  Address overlooking and neighbour impact early

☐  Submit a complete, validated package

☐  Track the case officer's comments

☐  Know your appeal options before you need them

6. Questions people ask

How long does planning permission take?

Most householder and minor applications are decided in about 8 weeks from validation, though validation itself can take a week or two.

What is a lawful development certificate?

Formal confirmation that your project is permitted development. It is not compulsory, but it protects you at resale and against enforcement.

What if I am refused?

We handle changes and resubmission, and if any application we submit is refused you get a 100% refund within 5 days.

Get your free planning-route check

Send your postcode and what you are planning. You get the route in writing, the drawings you need, and one fixed price, usually the same working day. If any application we submit is refused, you get a 100% refund within 5 days.

exparc.co.uk/get-a-quote  ·  info@exparc.co.uk  ·  +44 118 207 2681

General information for UK projects, not planning advice for a specific property. Exp-Arc Limited, company no. 16980239.