EXP | ARC  ·  FREE GUIDE

The Self-Survey Checklist

Measure your own property the right way and save up to £450.

This is the editable Word version. The PDF and all our other guides are at exparc.co.uk/free-guides

1. Your approval routes

| Option | When it suits | Cost |
| --- | --- | --- |
| Arranged measured survey | Complex, listed or large properties | Up to £450 |
| Guided self-survey | Straightforward domestic projects, where permitted | £0, we check your figures |
| Existing drawings from survey | Every project, whichever route | Included in your package |

2. What trips people up

Your existing drawings are the baseline every approval is measured against. Errors here surface at the worst moment.

Measure wall to wall at a consistent height, and take every dimension twice.

Ceiling heights vary across a room more than people expect. Record them in each corner.

Photographs matter. They let us sanity-check your measurements before anything is drawn.

3. What it costs

Typical UK market ranges, so you can sanity-check any quote you receive.

| What | Typical UK range | Who it is paid to |
| --- | --- | --- |
| Planning drawings | £1,200 – £2,500 | Your drawing practice |
| Full set incl. Building Regs | £2,500 – £5,000 | Your drawing practice |
| Council application fee | £548 (householder, England, from April 2026) | Local authority |
| Structural engineer | £700 – £2,000 | Engineer, where structure changes |
| Measured survey | Up to £450, or £0 with a guided self-survey | Surveyor |

4. How long it takes

| Stage | Typical time |
| --- | --- |
| Free planning-route check | Same working day |
| First draft drawings | 10 working days |
| Revisions until you are happy | Unlimited, usually 1 to 2 rounds |
| Council decision | 6 to 8 weeks from validation |
| Building Regulations set | 1 to 2 weeks after approval |

5. Your checklist

☐  Sketch each floor before measuring

☐  Measure wall to wall at a consistent height, twice

☐  Record ceiling heights in every room

☐  Note window and door positions and sizes

☐  Measure external walls and projections

☐  Photograph every elevation and room corner

☐  Send it over for checking before drawing starts

6. Questions people ask

Can I really measure my own home?

For straightforward domestic projects, where it is permitted and conditions are met, yes. We provide the guide and check your figures, which is what saves you up to £450.

What if I get something wrong?

We check your figures against photographs and standard proportions, and query anything that looks off before drawing.

When is a professional survey essential?

Listed buildings, irregular or large properties, and anything where existing dimensions are disputed.

Get your free planning-route check

Send your postcode and what you are planning. You get the route in writing, the drawings you need, and one fixed price, usually the same working day. If any application we submit is refused, you get a 100% refund within 5 days.

exparc.co.uk/get-a-quote  ·  info@exparc.co.uk  ·  +44 118 207 2681

General information for UK projects, not planning advice for a specific property. Exp-Arc Limited, company no. 16980239.