EXP | ARC  ·  FREE GUIDE

The Space & Interior Design Guide

Getting more from the space your project creates.

This is the editable Word version. The PDF and all our other guides are at exparc.co.uk/free-guides

1. Your approval routes

| Stage | What happens | Typical timing |
| --- | --- | --- |
| Concept design | Layout options, light, flow and storage | Alongside the planning drawings |
| Space planning | Room by room detail, furniture and circulation | Once the scheme is agreed |
| Interior design | Finishes, lighting, joinery and materials | Before construction starts |

2. What trips people up

Design decisions cost pennies on paper and fortunes on site, so front-load them.

Space planning finds metres you already own: flow, storage and light before finishes.

Interiors coordinated with the approvals avoid the gap between approved and liveable.

Unlimited revisions only help if you use them. Iterate before you build.

3. What it costs

Typical UK market ranges, so you can sanity-check any quote you receive.

| What | Typical UK range | Who it is paid to |
| --- | --- | --- |
| Planning drawings | £1,200 – £2,500 | Your drawing practice |
| Full set incl. Building Regs | £2,500 – £5,000 | Your drawing practice |
| Council application fee | £548 (householder, England, from April 2026) | Local authority |
| Structural engineer | £700 – £2,000 | Engineer, where structure changes |
| Measured survey | Up to £450, or £0 with a guided self-survey | Surveyor |

4. How long it takes

| Stage | Typical time |
| --- | --- |
| Free planning-route check | Same working day |
| First draft drawings | 10 working days |
| Revisions until you are happy | Unlimited, usually 1 to 2 rounds |
| Council decision | 6 to 8 weeks from validation |
| Building Regulations set | 1 to 2 weeks after approval |

5. Your checklist

☐  Write down how each room is actually used

☐  Fix layout and light before finishes

☐  Plan storage into the drawings

☐  Coordinate interiors with Building Regs items

☐  Agree the scheme before ordering anything

6. Questions people ask

Is design included in the drawings?

Every project is designed, with unlimited revisions. Space planning and interior design go further when you want the finished space considered as carefully as the approval.

Can you produce visuals?

Yes. 3D visualisations make a scheme easy to judge without reading a technical drawing.

Do you specify finishes?

We can take it as far as material, lighting and joinery schedules, or stop at layout. It is your call.

Get your free planning-route check

Send your postcode and what you are planning. You get the route in writing, the drawings you need, and one fixed price, usually the same working day. If any application we submit is refused, you get a 100% refund within 5 days.

exparc.co.uk/get-a-quote  ·  info@exparc.co.uk  ·  +44 118 207 2681

General information for UK projects, not planning advice for a specific property. Exp-Arc Limited, company no. 16980239.